## Slide 1: Team 7 – Service Charge App Project Plan
Version No: 1.0 Updated By: Lj Vincent Tudtud
Approved By:

## Slide 2: Revision History
Rev No. | MODIFIED BY | MODIFIED DATE | REMARKS | PRELIMINARY REVIEW AND APPROVAL | DATE REVIEWED | FINAL REVIEW AND APPROVAL | DATE APPROVED
1.0 | Tudtud, Lj Vincent | 2023/02/04 | Initial Creation | Last Name, First Name | yyyy/mm/dd | Last Name, First Name | yyyy/mm/dd

## Slide 3: Project Introduction
Team - 7

## Slide 4: Project Overview
GROUP NAME | Team 7
PROJECT NAME | Service Charge App
PROJECT CODE | 
CLIENT | Alliance
BUSINESS UNIT | 
ACCOUNT CATEGORY | Single Project / App Account
PROJECT TYPES | Ground Up
PROCESS/ES FOLLOWED | Agile / Iterative
HOLIDAY CALENDAR | Alliance Cebu Holiday Calendar
PROJECT DESCRIPTION | 

## Slide 5: Project Development Environment
Team - 7

## Slide 6: Project Objectives
Programming Language
  Front-end
  Back-end
IDE
DB
Design Tools
3rd Party Apps/Libraries
Supported Browser
  Chrome
  Firefox
  Safari
  Internet Explore
Supported Mobile Platforms
  iOS
  Android
  Windows
  Mobile Responsive?
Screen Resolution
Server Information
  Developer Server
  Staging / QA Server
  Production Server
Mode of Access
N/A
N/A
N/A
N/A
N/A
N/A
N/A N/A N/A
N/A
N/A
N/A
N/A
N/A
N/A
N/A
N/A N/A N/A
N/A

## Slide 7: Resource Capacity
Team - 7

## Slide 8: Team Composition
If Project is time & material – indicate monthly billed headcount
If Project is project-based – indicate total estimate breakdown
Role | Member | JAN |  | FEB |  | MAR |  | APR |  | MAY | 
Project Manager | Lj Vincent Tudtud |  |  |  |  |  |  |  |  |  | 
Technical Manager | Jeorge Ryan Lou |  |  |  |  |  |  |  |  |  | 
Technical Lead |  |  |  |  |  |  |  |  |  |  | 
SA / DEV |  |  |  |  |  |  |  |  |  |  | 
DEVELOPERS (#) |  |  |  |  |  |  |  |  |  |  | 
QA (#) | Cathleen Rose Gadiane |  |  |  |  |  |  |  |  |  | 
 | Count Billed | 1.00 |  |  |  |  |  |  |  |  | 
 | Count Internal Buffer | 1.00 |  |  |  |  |  |  |  |  | 
 | Count Support | 1.00 |  |  |  |  |  |  |  |  | 

## Slide 9: Risk Management
Team - 7

## Slide 10: Risk Analysis
Risk | Probability | Consequence | Prevention | Mitigation
Lack of proficiency with the programming language to be used and its IDE | Mid | Since the programmer will have a difficult time creating the functionalities, the project will take longer. | Learn more about the programming language and the IDE that will be used. | There will be fewer problems because the programmer is accustomed to the IDE and the programming language.
Conflict of time management | Low | development would take longer since the developers would find it harder to prioritize capstone project, OJT, and the present project. | The developers would have to give up their leisure time to finish the project because it is necessary to meet the application's stated goals | The project submission deadline will be met by developers.
Miss communication | Low | Lack of communication between the professor and team members would always result in incorrect outputs as well as conflicts. | In order to determine whether the given task has been understood, a clear explanation and confirmation of the task are required. | Clarifying some points is crucial if the team and the professor are to comprehend one other's assignments clearly.
UPDATE
UPDATE TO URGENT MEETING
UPDATE
MITIGATION, AN ACTION AFTER IT HAPPEN

## Slide 11: Control & Monitoring
Team - 7

## Slide 12: Control & Monitoring
Project Tools | Probability
Project Management Tool / Project Tracker | Google Sheets
Code Management | GitHub
Bug Tracking System | Google Sheets

## Slide 13: Control & Monitoring
Project Tools | Probability | 
Document | Template (File Name) | Actual File (Naming Convention)
Meeting Minutes |  | 
Review Minutes |  | 
HLD |  | 
LLD |  | 
Document Review Checklist |  | 
Unit Test |  | 
Integration Test Results |  | 
System Test Cases |  | 
System Test Results |  | 
Test Release Checklist |  | 
Client Release Checklist |  | 

## Slide 14: Schedule
Team - 7

## Slide 15: Project Schedule